# Technical Analysis: Config Manager Metrics & Observability Gaps

## Overview

This document analyzes the current state of metrics, monitoring coverage, and observability gaps for the Config Manager Service (service-config-manager).

The goal is to:

- Highlight metrics that need to be added in the monitoring dashboard and alerts

- Identify observability gaps for incident response

- Define actionable story breakdown for implementation

## Instrumentation Gaps

⚠️ Python Instrumentation Limitation: The Python prometheus client library used by Config Manager does NOT include an endpoint/uri label on latency metrics (request_incoming_duration_seconds). This differs from Java services (Gateway) which have uri labels on http_server_requests_seconds metrics.

| Gap | Impact | Remediation |
| --- | --- | --- |
| No endpoint/uri label on latency metrics | Cannot break down latency by endpoint; only aggregate service-level latency available | Requires application code change to add endpoint label to request_incoming_duration_seconds histogram |
| No product_id label on ANY metrics | Cannot track tenant-specific metrics (requests, errors, latency) by product/tenant ID | Requires instrumentation to add product_id label; substream_id may be available as partial alternative |
| http_request_count_total has endpoint label | Request counts CAN be broken down by endpoint; latency CANNOT | Partial visibility: can see which endpoints are called but not their individual latency |

Note: The http_request_count_total metric DOES have an endpoint label, so request counts and error rates can be broken down by endpoint. However, latency analysis is limited to service-level aggregates until instrumentation is updated.

⚠️ Tenant-Level Metrics: The product_id label is NOT currently instrumented on Config Manager metrics. Tenant-level panels will show aggregated values only until the application team adds product_id label to http_request_count_total and request_incoming_duration_seconds. The substream_id label may be available as an alternative if it maps to tenant identification.

## Metrics Categories

The metrics are grouped into the following categories:

- Success Rate Metrics

- Usage Metrics

- Throughput Metrics

- Latency Metrics

- Critical Business Metrics

- Tenant-Level Error & Latency Metrics

## Success Rate Metrics

### HTTP Success Rate (2xx & 3xx)

Purpose

Measures the percentage of successful HTTP requests handled by the Config Manager service.

PromQL Query

rate(http_request_count_total{name="service-config-manager", http_status=~"[23].."}[5m]) / rate(http_request_count_total{name="service-config-manager"}[5m]) * 100

Analysis

- Uses Python instrumentation pattern (http_request_count_total)

- Treats only 2xx and 3xx responses as successful

- Uses a rolling 5-minute window

- Suitable for SLO measurement and user-perceived success

## Usage Metrics

### Service Request Count

Purpose

Measure the request rate (RPS) for the Config Manager service to understand traffic volume and usage patterns.

PromQL Query

sum(rate(http_request_count_total{datacenter=~"$dc", namespace=~"$namespace", name="service-config-manager"}[5m]))

Endpoints of Interest (from OpenAPI v1.5.0):

Configs:

- GET  /api/v1/configs/{config_id} - Gets a config by its ID

- POST /api/v1/configs - Saves a config

- POST /api/v1/configs/search - Searches for configs by namespace

Namespaces:

- GET  /api/v1/namespaces - Returns list of available namespaces

- GET  /api/v1/namespaces/{namespace_name}/names - Returns list of names for a namespace

- GET  /api/v1/namespaces/{namespace_name}/names/{config_name}/versions - Returns list of versions

- GET  /api/v1/namespaces/{namespace_name}/names/{config_name}/versions/{version} - Returns specific version

- GET  /api/v1/namespaces/{namespace_name}/names/{config_name}/latest - Returns latest version

Schemas:

- GET  /api/v1/schemas - Returns list of available schemas

- GET  /api/v1/schemas/{fully_qualified_schema_name} - Returns schema details

### Request Count by Endpoint

Purpose

Break down request volume by endpoint to identify hotspots and usage patterns.

PromQL Query

sum by (endpoint)(rate(http_request_count_total{datacenter=~"$dc", namespace=~"$namespace", name="service-config-manager"}[5m]))

Analysis

- ✅ endpoint label IS available on http_request_count_total

- Can identify which endpoints receive the most traffic

## Throughput Metrics

### Overall Request Throughput

Purpose

Measure total request volume handled by the Config Manager service.

PromQL Query

sum(http_request_count_total{name="service-config-manager"})

Analysis

- Provides cumulative throughput

- Useful for baseline traffic analysis

## Latency Metrics

### Average Response Time (Service-Level)

Purpose

Measure average response time for Config Manager requests.

PromQL Query

sum by (name)(request_incoming_duration_seconds_sum{datacenter=~"$dc", namespace=~"$namespace", name="service-config-manager"}) / sum by (name)(request_incoming_duration_seconds_count{datacenter=~"$dc", namespace=~"$namespace", name="service-config-manager"})

Analysis

- Uses Python request_incoming_duration_seconds metric

- ⚠️ No endpoint/uri label available - only service-level aggregate

- Cannot break down latency by endpoint without instrumentation changes

### P95 Response Latency (Service-Level)

PromQL Query

histogram_quantile(0.95, rate(request_incoming_duration_seconds_bucket{datacenter=~"$dc", namespace=~"$namespace", name="service-config-manager"}[5m]))

### Latency by Endpoint

❌ NOT AVAILABLE: The request_incoming_duration_seconds metric does not include an endpoint/uri label. Per-endpoint latency breakdown requires application instrumentation changes to add the endpoint label to the histogram metric.

Comparison with Java Gateway Service:

| Capability | Gateway (Java) | Config Manager (Python) |
| --- | --- | --- |
| Request Count by Endpoint | ✅ http_server_requests_seconds_count with uri label | ✅ http_request_count_total with endpoint label |
| Latency by Endpoint | ✅ http_server_requests_seconds_sum with uri label | ❌ request_incoming_duration_seconds has NO endpoint label |
| P95 by Endpoint | ✅ histogram_quantile with uri label | ❌ Only service-level P95 available |

## Critical Business Metrics

### Configuration Operations by Method

Purpose

Monitor configuration read/write operations to identify runaway usage and understand configuration access patterns.

PromQL Query

sum by (method)(rate(http_request_count_total{datacenter=~"$dc", namespace=~"$namespace", name="service-config-manager"}[5m]))

## Tenant-Level Error Metrics

⚠️ Instrumentation Status: Tenant-level metrics require product_id label which is NOT currently instrumented on Config Manager metrics. Panels below show service-level aggregated values until the application team adds product_id label. The substream_id label may be available as an alternative for tenant breakdown.

### HTTP Error Rate (4xx & 5xx)

Purpose

Track 4xx and 5xx errors to monitor application health.

PromQL Queries

4xx Error Rate:

rate(http_request_count_total{datacenter=~"$dc", namespace=~"$namespace", name="service-config-manager", http_status=~"4.."}[5m]) / rate(http_request_count_total{datacenter=~"$dc", namespace=~"$namespace", name="service-config-manager"}[5m]) * 100

5xx Error Rate:

rate(http_request_count_total{datacenter=~"$dc", namespace=~"$namespace", name="service-config-manager", http_status=~"5.."}[5m]) / rate(http_request_count_total{datacenter=~"$dc", namespace=~"$namespace", name="service-config-manager"}[5m]) * 100

### Error Rate by Endpoint

PromQL Query

sum by (endpoint)(rate(http_request_count_total{datacenter=~"$dc", namespace=~"$namespace", name="service-config-manager", http_status=~"[45].."}[5m])) / sum by (endpoint)(rate(http_request_count_total{datacenter=~"$dc", namespace=~"$namespace", name="service-config-manager"}[5m])) * 100

Analysis

- ✅ endpoint label IS available - can break down errors by endpoint

- ❌ product_id label NOT available - cannot break down by tenant

- Critical for Application Health monitoring

- substream_id may be available as alternative for tenant identification (requires validation)

## Alerting

### Critical Alerts

| Alert | Condition | Status |
| --- | --- | --- |
| Service Availability | Pod availability drops below threshold | Present |
| High Error Rate (5xx) | Error rate > 15% for 15 minutes | Needed |

High Error Rate PromQL:

rate(http_request_count_total{name="service-config-manager", http_status=~"[45].."}[15m]) / rate(http_request_count_total{name="service-config-manager"}[15m]) * 100 > 15

### Warning Alerts

| Alert | Condition | Status |
| --- | --- | --- |
| Response Time Degradation | P95 latency > 5 seconds for 15 minutes (service-level only) | Needed |

Response Time Degradation PromQL:

histogram_quantile(0.95, rate(request_incoming_duration_seconds_bucket{name="service-config-manager"}[15m])) > 5

## Resource Trends

Resource trends are available via K8s Cluster Health dashboard, but require filter tuning to set service names correctly in panels:

https://ukg.grafana.net/d/0VSiotDnk/k8s-cluster-health?var-container=service-config-manager

## Story Breakdown

Tasks derived from Tech Platform Observability Assessment Matrix:

Critical Priority (Sprint 1-2)

| Jira ID | Story | ACs / Notes | Size | Blocked |
| --- | --- | --- | --- | --- |
| TP-004 (PS-721616) | Add endpoint/uri labels to Config-Mgr metrics | Add endpoint label to request_incoming_duration_seconds histogram to enable per-endpoint latency analysis. Verify label cardinality is acceptable. | S | - |
| TP-006 | Build Grafana dashboard for Config-Mgr | Panels for 5xx/4xx error rates, latency (service-level until TP-004), throughput (RPS), success rate. Filters: datacenter, namespace, datasource. | L | TP-004 |
| TP-NEW | Implement synthetic monitoring for Config-Mgr | Implement synthetic availability tests (internal solution - TBD). Required for Actual Uptime metric. | XL | - |

High Priority (Sprint 2-3)

| Jira ID | Story | ACs / Notes | Size | Blocked |
| --- | --- | --- | --- | --- |
| TP-012 (PS-721596) | Investigate tenant metrics approach (product_id not available) | product_id NOT available on any metrics. Investigate if substream_id can be used for tenant identification. Document findings and recommended approach. | M | - |
| TP-NEW | Add product_id label for tenant metrics | Add product_id label to http_request_count_total and request_incoming_duration_seconds. Enables tenant-level error rates and latency analysis. | M | TP-012 |
| TP-013 | Create tenant-level dashboard views | Add tenant breakdown panels for error rates, latency, fairness checks. Requires tenant label (product_id or substream_id). | L | TP-012 |
| TP-015 | Create alert rules for Config-Mgr | Critical: High Error Rate (5xx) > 15% for 15 min. Warning: P95 latency > 5s for 15 min (service-level). Validate and tune thresholds. | M | TP-006 |
| TP-019 | Write runbook/SOP documentation for Config-Mgr | Create actionable runbooks for each alert. Include troubleshooting steps, escalation paths, remediation procedures. | M | TP-015 |
| TP-022 | Configure PagerDuty integration | Integrate Config-Mgr alerts with PagerDuty. Configure routing, escalation policies, on-call schedules. | L | - |
| TP-NEW | Implement App Dependency Health Checks | Add dependency health monitoring for upstream/downstream services. Add dashboard panels for dependency status. | M | - |
| TP-NEW | Implement App (Custom) Errors Monitoring | Add custom error metrics beyond HTTP status codes. Monitor application-specific error patterns. | M | - |

Medium Priority (Sprint 4+)

| Jira ID | Story | ACs / Notes | Size | Blocked |
| --- | --- | --- | --- | --- |
| TP-023 | Configure ui-metadata.json for Mission Control | Onboard Config-Mgr to Mission Control. Configure service view with architecture diagram, dependencies, contacts. | M | - |
| TP-026 | Configure health-metadata.json for Config-Mgr | Configure critical health metrics, dependencies health, cloud infra health for Mission Control integration. | S | - |
| TP-NEW | Add Historical Trends panels | Build timeseries panels showing long-term trends for latency, error rates, throughput to identify performance degradation. | S | TP-006 |

Size Legend: S = 1-2 days | M = 3-5 days | L = 1-2 weeks | XL = 2+ weeks

## Implementation Notes

Python Service Instrumentation

- Config Manager uses Python instrumentation patterns consistent with LLM Service

- Primary HTTP metric: http_request_count_total (has endpoint label)

- Latency metric: request_incoming_duration_seconds (NO endpoint label - service aggregate only)

- Service identifier label: name="service-config-manager"

Key Difference from Java Services

- Java (Gateway): http_server_requests_seconds has uri label for both count AND latency

- Python (Config Manager): http_request_count_total has endpoint label, but request_incoming_duration_seconds does NOT

- This limits per-endpoint latency analysis until instrumentation is updated

Tenant-Level Observability

- ❌ product_id label is NOT available on any metrics

- substream_id label may be available as alternative (requires validation if it maps to tenant)

- Tenant-level request counts, error rates, and latency all require product_id instrumentation

- Until instrumented, tenant panels will show aggregated service-level values only